# Risk Assessment Table

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Technical Complexity | High | Features such as exporting to .fdx could pose technical challenges. To counteract this feature prioritisation will be implemented into the requirements. |
| Scope Creep | High | The prioritisation of requirements will be followed strictly, implementing the highest level of prioritisation before moving down levels. |
| Qt Learning Curve | Medium | Qt Academy provides vast resources to counteract any learning problems. Code can also be put into small testable proof of concept projects to aid understanding. |
| Resource Management | Medium | An allocated amount of time will act as the buffer zone to account for debugging, documentation and unforeseen tasks. This will be 10% of the total hours of the project. |
| Performance Expectations | Medium | Utilize Qt’s optimization features and implement a flyweight software design pattern. |